ERFWeb

Web-Based Expense Report System

Project Documentation & Implementation Plan

Vue 3 + Vuetify  ·  ASP.NET Core net10.0  ·  EF Core + PostgreSQL  ·  QuestPDF (R47)

| Field | Value |
| --- | --- |
| Document Title | ERFWeb — Project Documentation & Implementation Plan |
| Version | 1.0 |
| Date | 2026-09-11 |
| Status | Approved plan |
| Classification | Internal |

# 1.  Overview

ERFWeb is a new, self-contained web application for preparing, filing, approving, and finalizing employee Expense Report Forms (ERFs), and for generating the official R47 expense-report document. It is a standalone project inside the repository under ERFWeb/, with its own solution, and is not part of any other solution or installer.

ERFWeb uses its own PostgreSQL database with a fresh, purpose-built schema containing only the tables it needs. It owns that schema via EF Core (Npgsql) migrations. All persistence is through EF Core using DbSets and LINQ only — no stored procedures.

# 2.  Objectives & success criteria

- Employees can create, edit, and file expense reports entirely on the web.

- Approvers review, approve (in the required order), or return reports with a reason.

- Finance tracks and confirms physical-receipt receipt for approved reports.

- The system generates the R47 expense-report PDF visually identical to the official output.

- All data access is EF Core + LINQ (no EXEC, no procedures).

- PostgreSQL schema is owned and versioned via EF Core migrations.

- Cookie authentication, antiforgery, role/report-level authorization, optimistic concurrency, and audit are enforced server-side.

- Swagger UI documents the API. Clean build with warnings-as-errors; backend + frontend verification pass.

# 3.  Scope

In scope: authentication/session; expense report authoring (header, cash advance, expense line items, attachments); per-diem/allowance computation; filing/re-filing; approval and return; Finance physical-receipt tracking; R47 PDF generation; expense summaries and CSV/Excel export; email of the report; notifications and scheduled approval reminders; administration (users, departments, approval routes, rates, signatories); the PostgreSQL schema and migrations.

Out of scope (future): bulk data migration/import from any existing system into the new PostgreSQL database; FWMS system internals (read-only lookup only if wired).

# 4.  Technology stack

| Layer | Technology |
| --- | --- |
| Frontend | Vue 3 (Composition API, Vuetify, Vite, TypeScript, Pinia, Vue Router |
| Backend | ASP.NET Core net10.0, C#, EF Core with Npgsql (PostgreSQL), cookie auth + antiforgery |
| Database | PostgreSQL (own database, schema owned via EF Core migrations) |
| API docs | OpenAPI / Swagger (Swashbuckle) with Swagger UI |
| Reporting | QuestPDF (native .NET PDF layout) |
| Email/SMS | MailKit (SMTP); HTTP SMS API for reminders |
| Testing | xUnit + EF Core integration tests against PostgreSQL (Testcontainers); Vitest + ESLint (frontend) |

# 5.  Solution & folder structure

ERFWeb/

Backend/

ERFWeb.sln

Directory.Build.props (net10.0, nullable, warnings-as-errors)

src/

ERFWeb.Api/ HTTP host: controllers, auth, antiforgery, middleware, DI, OpenAPI/Swagger, health

ERFWeb.Application/ DTOs, use-case interfaces, paging, validation, exception hierarchy

ERFWeb.Domain/ Pure workflow rules, status values, computation rules (no framework deps)

ERFWeb.Infrastructure/ EF Core DbContext + entities + migrations, feature services (LINQ), QuestPDF reporting, email/SMS

tests/

ERFWeb.Tests/ Unit, architecture (dependency) tests, EF integration tests (PostgreSQL)

Frontend/

erfweb-client/ Vue 3 + Vuetify + Vite SPA

src/app/ layouts/ views/ features/ shared/

README.md

# 6.  Architecture

Clean Architecture with a strict dependency direction (enforced by an automated architecture test):

ERFWeb.Api -> ERFWeb.Application -> ERFWeb.Domain

ERFWeb.Infrastructure -> ERFWeb.Application -> ERFWeb.Domain

ERFWeb.Domain -> (nothing)

- Api — thin controllers: validate request, enforce authorization, call an application service, map results/errors. No business logic, no data access.

- Application — DTOs, use-case interfaces, paging (PagedRequest/PagedResult<T>), validation, exception hierarchy (AppException → NotFound/Forbidden/Conflict/Validation) → ProblemDetails.

- Domain — status values, ordered-approval rule, per-diem/allowance and reconciliation math. Framework-free.

- Infrastructure — EF Core DbContext + entities + migrations, feature services (LINQ), QuestPDF reporting, email/SMS senders, current-user/clock/concurrency/audit/transaction implementations.

Frontend: app → views/layouts → features → shared; shared imports nothing feature-specific; features never import each other.

# 7.  Data access strategy — EF Core + LINQ only

No stored procedures. Reads are LINQ over DbSets; writes are Add/Update/Remove + SaveChangesAsync() inside a transaction where several tables change together. No EXEC, no FromSqlRaw of a procedure.

- Provider: Npgsql EF Core provider; snake_case naming convention.

- Concurrency: PostgreSQL system column xmin mapped as the EF concurrency token (UseXminAsConcurrencyToken); a stale token → HTTP 409.

- Reads use AsNoTracking(); paging via a shared helper with a validated sort allowlist and deterministic tie-breaker.

- Schema ownership: EF Core migrations create and evolve the schema; applied during deployment.

Example — report data read in LINQ:

var rows = await db.ExpenseLines

.Where(e => e.ReportId == reportId && e.IsActive)

.Join(db.ExpenseReports, e => e.ReportId, r => r.Id, (e, r) => new { e, r })

.Join(db.Users, x => x.r.EmployeeUserId, u => u.Id, (x, u) => new { x.e, x.r, u })

.OrderBy(x => x.e.SortOrder)

.ToListAsync();

## Transactions & rollback

Every write use-case that touches more than one row/table runs inside an explicit EF Core transaction at IsolationLevel.Serializable. It commits only on full success and rolls back on any failure (exception, concurrency conflict, validation error), so a partially-applied report/approval can never persist:

await using var tx = await db.Database.BeginTransactionAsync(IsolationLevel.Serializable, ct);

try

{

// ... EF Add/Update/Remove across tables ...

await db.SaveChangesAsync(ct);

await tx.CommitAsync(ct);

}

catch

{

await tx.RollbackAsync(ct); // explicit; disposal also rolls back an uncommitted tx

throw; // surfaced as ProblemDetails (409 on DbUpdateConcurrencyException)

}

A shared ITransactionRunner wraps this so every service uses the same commit/rollback discipline. DbUpdateConcurrencyException (stale xmin) rolls back and maps to 409 Conflict; the SPA reloads and retries. Audit rows are written inside the same transaction, so they roll back with the operation they describe.

# 8.  Database schema (PostgreSQL)

New database, only the needed tables. Money is numeric(14,2); timestamps timestamptz; report ids uuid; concurrency via xmin. DDL (canonical; EF migrations generate the equivalent):

-- Enum types

-- RBAC v0.6: roles are additive; a user holds one or more rows in user_roles (see below) CREATE TYPE user_role AS ENUM ('Employee','SignatoryLevel1','SignatoryLevel2','Finance','ExpenseVerifier','SystemAdministrator'); CREATE TYPE role_grant_status AS ENUM ('PendingActivation','Active','Revoked');

CREATE TYPE report_type AS ENUM ('RevolvingFund','CashAdvanceLiquidation','Reimbursement');

CREATE TYPE report_status AS ENUM ('New','ForApproval','Returned','Approved');

CREATE TYPE approval_status AS ENUM ('Pending','Approved','Returned','Superseded');

CREATE TYPE finance_status AS ENUM ('Pending','ReceiptsReceived');

CREATE TYPE expense_type AS ENUM ('Local','Foreign');

CREATE TYPE expense_category AS ENUM ('Meals','Transportation','Toll','Parking','Others','Representation');

CREATE TABLE departments (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

code text UNIQUE,

name text NOT NULL

);

CREATE TABLE users (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

username text NOT NULL UNIQUE,

password_hash text NOT NULL,

full_name text NOT NULL,

position text, job_grade text, -- drives default rate profile (RBAC 10.3)

email text,

mobile_no text,

department_id bigint REFERENCES departments(id),

-- (no role column: roles live in user_roles; Employee is inserted automatically on create)

signature bytea,

work_with_enabled boolean NOT NULL DEFAULT false,

is_active boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now()

); -- Additive roles per RBAC v0.6. Employee is always present and never removed. -- Signatory/Finance/ExpenseVerifier/SystemAdministrator start PendingActivation until the business owner countersigns. CREATE TABLE user_roles ( user_id bigint NOT NULL REFERENCES users(id), role user_role NOT NULL, status role_grant_status NOT NULL DEFAULT 'PendingActivation', signatory_level smallint, -- 1 or 2, Signatory rows only granted_by_user_id bigint REFERENCES users(id), granted_at timestamptz NOT NULL DEFAULT now(), countersigned_by_user_id bigint REFERENCES users(id), countersigned_at timestamptz, PRIMARY KEY (user_id, role), CHECK (granted_by_user_id IS DISTINCT FROM user_id) -- no self-elevation (9.7) );

-- Who signs for whom (RBAC v0.6 section 4). Replaces approval_routes. Maintained by Level 2 only. CREATE TYPE scope_assignment_type AS ENUM ('Department','Individual','Exclusion'); CREATE TABLE scope_assignments ( id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY, holder_user_id bigint NOT NULL REFERENCES users(id), -- the signatory signatory_level smallint NOT NULL CHECK (signatory_level IN (1,2)), assignment_type scope_assignment_type NOT NULL, department_id bigint REFERENCES departments(id), -- Department and Exclusion types approval_limit numeric(14,2), -- NULL = no limit; above it escalates to Level 2 effective_from date NOT NULL DEFAULT current_date, effective_to date, is_active boolean NOT NULL DEFAULT true, created_by_user_id bigint NOT NULL REFERENCES users(id), created_at timestamptz NOT NULL DEFAULT now(), CHECK (created_by_user_id <> holder_user_id), -- no self-scope (9.13) CHECK ((assignment_type = 'Individual') = (department_id IS NULL)) ); -- Named people: covered (Individual) or carved out (Exclusion) CREATE TABLE scope_assignment_members ( scope_assignment_id bigint NOT NULL REFERENCES scope_assignments(id) ON DELETE CASCADE, user_id bigint NOT NULL REFERENCES users(id), PRIMARY KEY (scope_assignment_id, user_id) ); CREATE INDEX ON scope_assignments (holder_user_id) WHERE is_active; CREATE INDEX ON scope_assignments (department_id, signatory_level) WHERE is_active; -- Resolution (in the app, at submission): Individual beats Department; exactly one active Level 1 per employee -- or submission is blocked. The resolved signatories are snapshotted into approval_steps (9.3).

-- Department signatories printed on the R47 (initials + signature images)

CREATE TABLE department_signatories (

department_id bigint PRIMARY KEY REFERENCES departments(id),

endorser_initials text,

reviewer_initials text,

approver_initials text,

endorser_signature bytea,

reviewer_signature bytea,

approver_signature bytea

);

-- Rate Profiles (RBAC v0.6 section 5). Replaces employee_rates. Set by Level 2 only (9.15). CREATE TYPE rate_type AS ENUM ('FixedPerDay','PerKm','CapPerTransaction','ActualWithCeiling'); CREATE TYPE rate_target_type AS ENUM ('Individual','Grade','Department','Company'); CREATE TABLE rate_profiles ( id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY, name text NOT NULL UNIQUE, -- e.g. 'Field Staff - Metro' is_active boolean NOT NULL DEFAULT true, created_by_user_id bigint NOT NULL REFERENCES users(id), created_at timestamptz NOT NULL DEFAULT now() ); -- One row per category (and meal sub-category) per version. Never updated in place: -- a change closes the old row (effective_to) and inserts a new one, so historical ERFs never change. CREATE TABLE rate_profile_lines ( id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY, rate_profile_id bigint NOT NULL REFERENCES rate_profiles(id) ON DELETE CASCADE, category expense_category NOT NULL, sub_category text, -- Meals: Breakfast/Lunch/Dinner/OTMeal rate_type rate_type NOT NULL, amount numeric(14,2) NOT NULL, currency char(3) NOT NULL DEFAULT 'PHP', frequency_cap int, -- e.g. max days per month requires_receipt boolean NOT NULL DEFAULT true, effective_from date NOT NULL, effective_to date, -- NULL = open changed_by_user_id bigint NOT NULL REFERENCES users(id), change_reason text, backdate_override boolean NOT NULL DEFAULT false, -- set when effective_from precedes approved ERFs (2.4 lock 4) created_at timestamptz NOT NULL DEFAULT now(), CHECK (effective_to IS NULL OR effective_to >= effective_from) ); CREATE INDEX ON rate_profile_lines (rate_profile_id, category, sub_category, effective_from); -- Who a profile applies to. Resolution: Individual > Grade > Department > Company, using the -- line in force on the expense date (not the filing date). CREATE TABLE rate_profile_assignments ( id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY, rate_profile_id bigint NOT NULL REFERENCES rate_profiles(id), target_type rate_target_type NOT NULL, user_id bigint REFERENCES users(id), -- Individual job_grade text, -- Grade (matches users.job_grade) department_id bigint REFERENCES departments(id), -- Department effective_from date NOT NULL DEFAULT current_date, effective_to date, assigned_by_user_id bigint NOT NULL REFERENCES users(id), assigned_at timestamptz NOT NULL DEFAULT now(), CHECK (user_id IS DISTINCT FROM assigned_by_user_id), -- no self-rate (9.12) CHECK ( (target_type = 'Individual' AND user_id IS NOT NULL) OR (target_type = 'Grade' AND job_grade IS NOT NULL) OR (target_type = 'Department' AND department_id IS NOT NULL) OR (target_type = 'Company')) ); CREATE INDEX ON rate_profile_assignments (target_type, user_id, job_grade, department_id);

CREATE TABLE expense_reports (

id uuid PRIMARY KEY DEFAULT gen_random_uuid(),

reference_no text UNIQUE,

employee_user_id bigint NOT NULL REFERENCES users(id),

report_type report_type NOT NULL,

purpose text,

date_from date,

date_to date,

status report_status NOT NULL DEFAULT 'New',

revolving_fund_amount numeric(14,2) NOT NULL DEFAULT 0,

current_cycle int NOT NULL DEFAULT 1,

filed_at timestamptz,

approved_at timestamptz,

cancel_note text,

sent_status boolean NOT NULL DEFAULT false,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON expense_reports (employee_user_id);

CREATE INDEX ON expense_reports (status);

CREATE TABLE cash_advances (

report_id uuid PRIMARY KEY REFERENCES expense_reports(id) ON DELETE CASCADE,

amount numeric(14,2) NOT NULL DEFAULT 0,

advance_date date,

reference_document text,

reference_no text,

balance_to text NOT NULL DEFAULT 'EMPLOYEE'

);

CREATE TABLE expense_lines (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

report_id uuid NOT NULL REFERENCES expense_reports(id) ON DELETE CASCADE,

transaction_date date NOT NULL,

particulars text,

work_with text,

invoice_or_no text,

expense_type expense_type NOT NULL DEFAULT 'Local',

category expense_category NOT NULL,

amount numeric(14,2) NOT NULL DEFAULT 0,

vat_amount numeric(14,2) NOT NULL DEFAULT 0,

total_amount numeric(14,2) NOT NULL DEFAULT 0,

location text,

service_number text,

instrument text,

serial_number text,

is_perdiem boolean NOT NULL DEFAULT false,

multiplier int NOT NULL DEFAULT 1,

minus_days int,

total_days int,

computation text, rate_line_id bigint REFERENCES rate_profile_lines(id), -- rate version applied on the expense date

remarks text,

sort_order int NOT NULL DEFAULT 0,

is_active boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON expense_lines (report_id, sort_order);

CREATE TABLE expense_meal_items (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

expense_line_id bigint NOT NULL REFERENCES expense_lines(id) ON DELETE CASCADE,

meal_type text, -- Breakfast/Lunch/Dinner/OT

paid_for text,

paid_employee_id bigint REFERENCES users(id)

);

CREATE TABLE expense_transport_items (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

expense_line_id bigint NOT NULL REFERENCES expense_lines(id) ON DELETE CASCADE,

fare_from text,

fare_to text,

fare_amount numeric(14,2) NOT NULL DEFAULT 0

);

CREATE TABLE approval_steps (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

report_id uuid NOT NULL REFERENCES expense_reports(id) ON DELETE CASCADE,

cycle int NOT NULL DEFAULT 1,

step_order int NOT NULL,

approver_user_id bigint NOT NULL REFERENCES users(id),

status approval_status NOT NULL DEFAULT 'Pending',

acted_at timestamptz,

signature bytea,

note text,

UNIQUE (report_id, cycle, step_order)

);

CREATE INDEX ON approval_steps (report_id, status);

CREATE TABLE finance_tracking (

report_id uuid PRIMARY KEY REFERENCES expense_reports(id) ON DELETE CASCADE,

status finance_status NOT NULL DEFAULT 'Pending',

physical_receipts_received boolean NOT NULL DEFAULT false,

received_by_user_id bigint REFERENCES users(id),

received_at timestamptz,

remarks text

);

CREATE TABLE receipt_attachments (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

report_id uuid NOT NULL REFERENCES expense_reports(id) ON DELETE CASCADE,

file_name text NOT NULL,

content_type text NOT NULL,

size_bytes bigint NOT NULL,

content bytea NOT NULL,

uploaded_by_user_id bigint NOT NULL REFERENCES users(id),

uploaded_at timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON receipt_attachments (report_id);

CREATE TABLE reminder_deliveries (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

report_id uuid NOT NULL REFERENCES expense_reports(id) ON DELETE CASCADE,

step_id bigint REFERENCES approval_steps(id) ON DELETE CASCADE,

reminder_number int NOT NULL,

channel text NOT NULL, -- Email/SMS

audience text NOT NULL, -- Approver/Employee

status text NOT NULL, -- Sent/Failed/Skipped

sent_at timestamptz,

failure_code text,

UNIQUE (report_id, step_id, reminder_number, channel, audience)

);

CREATE TABLE login_security (

username text PRIMARY KEY,

failed_attempts int NOT NULL DEFAULT 0,

lockout_until timestamptz,

last_attempt_at timestamptz

);

CREATE TABLE workflow_audit (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

correlation_id uuid,

report_id uuid,

event text NOT NULL, -- Filed/L1Approved/L2Approved/Returned/Rejected/Overridden/RoleGranted/RoleActivated/ScopeChanged/RateChanged/VerificationRequested/VerificationFound/QueryRaised/ReceiptsReceived/...

actor_user_id bigint,

occurred_at timestamptz NOT NULL DEFAULT now(),

detail jsonb

);

## Row-history via triggers (important, constantly-changing tables only)

workflow_audit records business/security events written by the app. Separately, automatic row-level history is captured by a PostgreSQL trigger — applied only to the important tables whose data changes constantly: expense_reports, expense_lines, approval_steps, finance_tracking, and cash_advances. Stable/reference tables (departments, rates, signatories, users) are intentionally not triggered. History is stored once, generically, as before/after JSON:

CREATE TABLE record_history (

id bigint GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

table_name text NOT NULL,

row_pk text NOT NULL, -- primary key of the affected row, as text

operation char(1) NOT NULL, -- 'U' update, 'D' delete

changed_at timestamptz NOT NULL DEFAULT now(),

changed_by bigint, -- from session GUC set by the app (see below)

old_data jsonb,

new_data jsonb

);

CREATE INDEX ON record_history (table_name, row_pk);

CREATE OR REPLACE FUNCTION fn_record_history() RETURNS trigger AS $$

DECLARE

v_user bigint := NULLIF(current_setting('app.current_user_id', true), '')::bigint;

BEGIN

IF (TG_OP = 'UPDATE') THEN

IF to_jsonb(NEW) IS DISTINCT FROM to_jsonb(OLD) THEN

INSERT INTO record_history(table_name,row_pk,operation,changed_by,old_data,new_data)

VALUES (TG_TABLE_NAME, (to_jsonb(OLD)->>TG_ARGV[0]), 'U', v_user, to_jsonb(OLD), to_jsonb(NEW));

END IF;

RETURN NEW;

ELSIF (TG_OP = 'DELETE') THEN

INSERT INTO record_history(table_name,row_pk,operation,changed_by,old_data,new_data)

VALUES (TG_TABLE_NAME, (to_jsonb(OLD)->>TG_ARGV[0]), 'D', v_user, to_jsonb(OLD), NULL);

RETURN OLD;

END IF;

RETURN NULL;

END;

$$ LANGUAGE plpgsql;

-- Attach ONLY to the important, high-churn tables (TG_ARGV[0] = that table's PK column)

CREATE TRIGGER trg_hist_expense_reports AFTER UPDATE OR DELETE ON expense_reports

FOR EACH ROW EXECUTE FUNCTION fn_record_history('id');

CREATE TRIGGER trg_hist_expense_lines AFTER UPDATE OR DELETE ON expense_lines

FOR EACH ROW EXECUTE FUNCTION fn_record_history('id');

CREATE TRIGGER trg_hist_approval_steps AFTER UPDATE OR DELETE ON approval_steps

FOR EACH ROW EXECUTE FUNCTION fn_record_history('id');

CREATE TRIGGER trg_hist_finance_tracking AFTER UPDATE OR DELETE ON finance_tracking

FOR EACH ROW EXECUTE FUNCTION fn_record_history('report_id');

CREATE TRIGGER trg_hist_cash_advances AFTER UPDATE OR DELETE ON cash_advances

FOR EACH ROW EXECUTE FUNCTION fn_record_history('report_id');

The triggers fire automatically inside the same transaction as the EF write (so history rolls back with a rolled-back operation). To capture who made the change, each request’s transaction sets a session value once — SET LOCAL app.current_user_id = <id> — which fn_record_history() reads; the app never calls the trigger directly. Only AFTER UPDATE/DELETE are tracked (initial INSERT is the row’s creation, already visible in the live row).

# 9.  Security

- Authentication: cookie session (HttpOnly, Secure, SameSite; sliding expiration). Password hashing verified in fixed time; login lockout (login_security) + per-IP rate limiting.

- Antiforgery: required on all unsafe requests; token endpoint + header; SPA refresh + one-time retry.

- Authorization: role policies per the RBAC specification v0.6 — Employee (base, always present), Signatory Level 1, Signatory Level 2, Finance, Expense Verifier, and System Administrator — plus report-level checks (a signatory acts only on reports inside their assigned scope; a verifier sees only reports with an open verification request). Roles are additive, with the 3 stacking rules enforced server-side. Frontend checks are cosmetic; the API is authoritative.

- Separation of duties: the System Administrator holds no transacting role and cannot view report contents; Finance cannot hold Signatory or Expense Verifier; a claimant can never be an approver or verifier on their own report. Rate and scope changes are Level 2 only, and nobody may set their own rate or scope.

- Privileged role grants: Signatory, Finance, Expense Verifier, and System Administrator grants are held in Pending Activation until countersigned by the designated business owner; a System Administrator cannot change roles on their own account.

- Append-only audit: role grants, scope and rate changes, approvals, overrides, verification findings, and outbound notifications are written to an audit log with no edit or delete path; Finance holds read-only oversight of the administrator's audit trail.

- Audit: approve/return/receive write a durable workflow_audit row in the same transaction with a correlation id.

- Secrets: connection string and keys via user secrets / protected environment configuration; never committed.

# 10.  API design

Conventions: consistent route prefix (aligned SPA base path); async with CancellationToken; DTOs in/out (never expose EF entities); RFC ProblemDetails; 409 Conflict for stale/duplicate/out-of-order; concurrency token on mutations.

Swagger/OpenAPI: the backend generates an OpenAPI document (Swashbuckle) and serves Swagger UI (default /swagger) documenting DTOs, status codes, and the cookie-auth/antiforgery requirements. Enabled in Development; disabled or auth-protected elsewhere. The spec can generate a typed SPA client.

Representative endpoints: auth (antiforgery/login/logout/me); reports (list/create/get/update, expense lines, attachments, file); reports/{id}/pdf and email; manager/reports (+approve/return); finance/reports (+receive); lookups (work-with, rates, FWMS); admin (users, departments, routes, rates, signatories); health.

# 11.  Reporting — R47 (QuestPDF)

Landscape US Letter (792×612 pt) controlled form. Per page: header (MDMPI logo, company, title, Document Code R47, Effectivity Date, Revision No, Page No, print date); expense grid — DATE, PARTICULARS (per-date "…Work With…" group header), Invoice/OR Number, LOCAL TRAVEL (MEALS, TRANSP., TOLL, PARKING, OTHERS, TOTAL), Representation, Oth, VAT, GRAND TOTAL; per-page totals + GRAND TOTAL; "IF WITH REVOLVING FUND" amount; CASH ADVANCE RECEIVED block + reconciliation (Cash Advance − Less Expense = Bal Due To Employee/Company); promissory footer + Employee’s Signature; ENDORSED BY / REVIEWED BY / APPROVED BY.

Implementation: ExpenseReportDataLoader (LINQ read model) → C# bucketing/grouping/running-totals/reconciliation (Domain) → QuestExpenseReportDocument : IDocument (1:1 layout, embedded logo) → ReportingController streams application/pdf. Fidelity gate: golden-file page-by-page visual diff against the official output, plus unit tests on the math.

# 12.  Frontend design

Feature-first; Composition API with typed props/events. Shared foundation: one API client (credentials, antiforgery retry, ProblemDetails → typed errors), server-table composable (paging/sort/filter), snackbar/dialog/async composables, and an App* component family. Pinia for session/roles/cross-route state; local state for forms/filters/dialogs. Vuetify ER theme; responsive, keyboard-accessible; every screen handles loading/empty/error/permission/stale states.

## Design-engineering standard (Emil Kowalski philosophy)

The UI follows Emil Kowalski’s design-engineering principles — good defaults and restrained, purposeful motion, where invisible details compound into an interface that "feels right." Concrete rules the components must follow:

Motion tokens (custom easing, not the weak CSS built-ins):

--ease-out: cubic-bezier(0.23, 1, 0.32, 1); /* enter/exit UI */

--ease-in-out: cubic-bezier(0.77, 0, 0.175, 1); /* on-screen movement */

--ease-drawer: cubic-bezier(0.32, 0.72, 0, 1); /* drawers/sheets */

- Durations: button press 100–160ms; tooltips/small popovers 125–200ms; dropdowns/selects 150–250ms; modals/drawers 200–500ms. UI animations stay < 300ms.

- Purpose gate: animate only for feedback, spatial consistency, or to prevent a jarring change. No animation on high-frequency or keyboard-initiated actions.

- Easing direction: ease-out for entering/exiting; ease-in-out for moving/morphing; ease for hover/color. Never ease-in on UI.

- Press feedback: pressable elements get transform: scale(0.97) on :active (transition transform 160ms ease-out).

- Never animate from `scale(0)` — start scale(0.95) + opacity: 0.

- Origin-aware popovers/menus/tooltips scale from their trigger (transform-origin: var(--transform-origin)); modals stay centered.

- Interruptible UI uses CSS transitions, not keyframes (toasts, toggles); exit faster than enter.

- Performance: animate only transform/opacity (GPU); avoid transition: all.

- Accessibility: honor prefers-reduced-motion; gate hover effects behind @media (hover: hover) and (pointer: fine).

- Polish: subtle stagger (30–80ms) for entering lists; instant subsequent tooltips; blur to mask imperfect crossfades. Motion personality: professional, crisp, fast.

These are enforced through shared components/composables (a motion tokens module + reusable transition wrappers) so every feature inherits the same feel, and are part of UI review (Before/After table) for each component.

# 13.  Functional modules

Authentication & session; expense report authoring (header, cash advance, lines with meals/transport/toll/parking/others/representation + VAT when Invoice/OR present, per-diem computation, Work-With picker, rate lookup, FWMS lookup, attachment upload); filing (validate, submit → For Approval, lock, notify); approval (two signatory levels routed by scope, ordered steps, signatures, override, return or reject with reason, release to Finance); Finance receipt tracking (queue, one-time confirm, remarks, SMS); reporting (R47 PDF view/print/export/email, summaries, CSV/Excel); notifications & reminders; verification (Finance-raised fact-check by an Expense Verifier, query to Level 2); administration (System Administrator: users, roles with countersign, master data, rules; Level 2 Signatory: scope assignments, rate profiles, amount limits).

## 13.1  Signatory approval flow (two levels, routed by scope)

Approval is performed by Signatories, not by a fixed manager. Who signs for an employee comes from the scope assignments maintained by Level 2 (RBAC spec section 4); whether a second level is required comes from the workflow rules (section 2.3). Two tables model it: scope_assignments resolve the signatories at submission time, and approval_steps are the live per-report instances for a given cycle.

- Routing at submission. Resolve the claimant's Level 1 from scope: by-name assignment beats by-department; zero matches blocks submission and alerts the covering Level 2. Add a Level 2 step when total ≥ threshold, the category is flagged always-dual-approval, or the claimant is themselves a signatory. If the claimant is the resolved Level 1, their Level 2 acts as Level 1. The resulting steps are snapshotted into approval_steps (all Pending, ordered) so later scope changes never re-route an in-flight report (9.3).

- Self-approval block. Claimant ID may never equal any approver ID on the same report, under any role combination (9.1). Enforced at the API, not the UI.

- Ordered rule. A step is actionable only when every lower step_order in the same cycle is Approved. A signatory's queue shows a report only when their step is the current lowest pending step.

- Level 1 actions. Approve, Return-for-Correction, or Reject. Remarks are mandatory on Return and Reject. Before approving, Level 1 may adjust or disallow individual line items with a logged reason; Over-Limit lines must be explicitly acknowledged. Approving beyond their amount limit is refused and escalates to Level 2.

- Level 2 actions. Everything Level 1 can do, plus Override of a Level 1 decision, logged as an override with a mandatory reason.

- Approve. Mark the step Approved (+ acted_at, signature). If pending steps remain the report stays For Approval and the next signatory is notified. If it is the last step the report becomes Approved (+ approved_at), amounts become immutable (9.6), finance_tracking is seeded Pending, and Finance is notified.

- Return. Mark the step Returned, report → Returned with the reason, remaining steps Superseded, claimant notified. The claimant edits and re-files.

- Reject. Mark the step Rejected, report → Rejected with the reason, remaining steps Superseded, claimant notified. Terminal.

- Cancel. The claimant may cancel any time before Level 1 approves; steps are Superseded.

- Re-file. Start a new cycle: mark prior steps Superseded, re-resolve routing from current scope, create a fresh Pending step set; approval restarts from Level 1.

- Delegation. A delegate of equal or higher level may act in the signatory's place within the delegation date range; the step is stamped 'by [Delegate] on behalf of [Signatory]'. Level 2 may force-assign a delegate for an absent Level 1. Delegation never carries rate or scope authority.

- SLA. Level 1 and Level 2 each have 3 days (configurable). Overdue Level 1 → reminder, then Level 2 notified.

- Safety. Serializable transaction + xmin concurrency; stale, duplicate, or out-of-order actions → 409 and the SPA reloads. Every approval, return, reject, override, line adjustment, and delegated action writes a workflow_audit row in the same transaction.

Example (claimant in Sales; Maria = Level 1, Ramon = Level 2; total above threshold): file → [Maria:Pending, Ramon:Pending] (For Approval, Maria notified) → Maria approves → [Maria:Approved, Ramon:Pending] (Ramon notified) → Ramon approves → [Maria:Approved, Ramon:Approved] (Approved, amounts locked, Finance seeded). Ramon acting first is refused. Maria returning gives [Maria:Returned, Ramon:Superseded] (Returned); re-filing opens a new cycle. If Maria herself files, the steps are [Ramon:Pending] only, with Ramon acting as Level 1. Below the threshold with no flagged category, a Sales employee's report has the single step [Maria:Pending].

# 14.  Delivery roadmap

Phases follow the RBAC specification v0.6 (section 21). Role and scope foundations land first, because every later workflow depends on knowing who may sign, verify, and configure.

- Phase 0 — Scaffold. ERFWeb/ tree, solution, four backend projects + tests, Vue+Vuetify SPA. Npgsql DbContext + entities + initial EF migration (incl. record_history + triggers + transaction/rollback runner). Auth/session, antiforgery, paging, exception→ProblemDetails, correlation id, transaction runner, append-only audit writer, Swagger UI. Multi-role user model: Employee always present; Signatory L1/L2, Finance, Expense Verifier, System Administrator as additive roles with the 3 stacking rules enforced at save.

- Phase 1 — System Administration & accounts (Flows 1–2). System Administrator console: master data (departments, cost centers, categories, currencies, sites), workflow rules (L2 threshold, SLAs, escalation), business rules (cut-offs, receipt threshold, cooling period), notification settings. User registration per 10. Privileged-role grants held in Pending Activation until the designated Business Owner countersigns (9.8); self-elevation rejected at the API (9.7). Two-admin seed and bootstrap exception for the first L2 scope record. Finance read-only view of the admin audit trail (9.10).

- Phase 2 — Scope & rates, Level 2 only (Flows 3–4). Scope assignments by department, named individual, or exclusion; one-L1-per-employee resolution with individual-over-department precedence; approval amount limits; effective dates. Rate Profiles: effective-dated, versioned, resolved Individual > Grade > Department > Company Default on the expense date; backdating override with reason. Locks: no self-scope (9.13), no self-rate (9.12), L2-only rate authority (9.15). Before/after notifications to affected employees (9.14).

- Phase 3 — R47 reporting. QuestPDF report + LINQ data loader + C# bucketing/reconciliation; PDF endpoint; SPA view/print/export; golden-file visual-diff acceptance.

- Phase 4 — Authoring & filing (Flow 5, stops 1–2). Report/expense/cash-advance/attachment LINQ services; allowance/VAT computation using the claimant's rate in force; Over-Limit line flags; Work-With/FWMS lookups. On submit: resolve L1 from scope, block on zero match, route L1's own ERF to L2, freeze routing (9.3). Claimant cancel before L1 approval. No proxy filing. SPA editor.

- Phase 5 — Two-level approval & Finance (Flow 5, stops 2–5). L1 approve/return/reject with mandatory remarks and line-item adjustment; rule-driven escalation to L2 (threshold, flagged category, signatory-as-claimant); L2 override with reason; self-approval hard block (9.1); amounts immutable after L1 (9.6). Finance queue: receipt complete/incomplete/not received, Awaiting Receipts follow-ups (email + SMS), Cleared for Payment. Concurrency 409, transactional audit, SLA reminders via the worker.

- Phase 6 — Verification & queries (Flow 6). Finance raises Verification Request on approved ERFs only (9.18); Under Verification state pauses clearance; Expense Verifier queue with read-only access scoped to the open request; Verified / Verified with Note / Not Verified findings, append-only (9.17); no self-verification (9.16); Query to L2 with disposition (resume, return, reject) logged as a post-approval action.

- Phase 7 — Delegation, summaries, export, email (Flow 7). Signatory delegation with date range and level check, L2 force-assign, on-behalf-of stamping; entitlement never delegated. Summary (LINQ) as PDF/CSV; queue and Finance aging exports; email R47 PDF; sent-status.

- Phase 8 — Hardening & go-live (Flow 8). End-to-end guardrail regression suite (9.1–9.18 as tests), audit-trail views per role, weekly admin-activity digest, seed and bootstrap runbook, and resolution of the 12 open decisions (Business Owner designation, break-glass procedure, verifier fallback, SLAs).

# 15.  Testing & verification

- Backend: dotnet restore/build/test + dotnet format --verify-no-changes on ERFWeb.sln; architecture dependency test; EF integration tests against PostgreSQL; unit tests for computation/status logic.

- Frontend: npm ci, ESLint, type-check, Vitest, production build.

- Reporting: golden-file PDF visual diff + math unit tests.

- End-to-end: create → file → approve/return → finance-receive on a test DB; verify 409 on stale concurrency token and antiforgery on mutations.

# 16.  Deployment

- Same-origin SPA + API over HTTPS with secure cookies.

- PostgreSQL database; schema applied via EF Core migrations (or generated idempotent SQL) at deploy time; connection string from protected configuration.

- Reminders/background jobs (if hosted) run as a separate worker process, not in the web host.

# 17.  ISO documentation deliverable

A Word (.docx) ISO document for ERFWeb: document-control + sign-off block; purpose/scope; terms; roles; a swim-lane process-flow diagram (embedded image); a step-by-step narrative (login → create ERF → add expenses/attach receipts → file → approve/return → Finance receipts → generate/print/email the R47 PDF → summaries); notifications/reminders; records; revision history.

# 18.  Risks & open items

- R47 fidelity is the top risk: bucketing/reconciliation and per-page total behavior must match the official output exactly — resolved via the golden-file visual-diff gate.

- Behavior parity in LINQ/C# for multi-step operations (create-with-cash-advance, approval-cycle advance, notifications) — each must be transactional.

- Reference/seed data: departments, users, roles, approval routes, rates, and signatories must be seeded into the new PostgreSQL database.

- Notification side-effects (email/SMS content + recipients) to be defined and implemented in C#.

- File/attachment storage: bytea in-DB by default; revisit external/object storage if attachment volume is large.

# 19.  Recommended skills & backend tooling

Claude Code skills to drive backend work: engineering:system-design (API/data-model design), engineering:architecture (ADRs for QuestPDF / Npgsql / EF-LINQ-only / xmin / history triggers), engineering:testing-strategy, engineering:code-review, security-review, engineering:debug, engineering:documentation. Create a new verify-erfweb project skill in Phase 0 (restore/build/test/format for ERFWeb.sln).

Backend libraries (NuGet):

- Npgsql.EntityFrameworkCore.PostgreSQL — EF Core provider (UseXminAsConcurrencyToken, snake_case naming).

- QuestPDF — R47 PDF generation.

- Swashbuckle.AspNetCore — OpenAPI / Swagger UI.

- MailKit — SMTP email.

- FluentValidation (optional) — request DTO validation.

- Tests: xUnit, Testcontainers.PostgreSql, Microsoft.AspNetCore.Mvc.Testing, FluentAssertions.

# 20.  Glossary

- ERF — Expense Report Form. Types: Replenishment of Revolving Fund, Liquidation for Cash Advance, Reimbursement.

- R47 — the official controlled "EXPENSE REPORT" PDF (Document Code R47).

- Work With — the per-date grouping of colleagues/clients an expense was incurred with.

- Roles — Employee (base role held by everyone), Signatory Level 1, Signatory Level 2, Finance, Expense Verifier, System Administrator. Roles describe authority, not job title. There is no proxy filing; every ERF is filed by its claimant.

- Signatory — an approver. Level 1 gives first approval within an assigned scope; Level 2 gives final approval where a threshold or rule requires it and is the only role that sets rates, scope, and approval amount limits.

- System Administrator — configures accounts, master data, and rules. Never files, approves, verifies, or views an ERF. Distinct from the Administrator Department.

- Expense Verifier — a role held by designated Administrator Department staff. Fact-checks a specific expense at Finance's request, after approval, and reports Verified or Not Verified. Cannot change or approve anything.

- Designated Business Owner — the CFO or HR Head who countersigns privileged role grants, sets a Level 2's own rate, and approves changes to a Level 2's own scope.

- Scope — the set of employees a signatory may sign for: by department, by named individual, or by department with exclusions. Each employee resolves to exactly one Level 1.

- Rate Profile — an effective-dated, versioned entitlement (per-diem, caps, receipt rules) assigned to a person, grade, or department. Set by Level 2 only; an ERF uses the rate in force on the expense date.

- Verification Request / Query — Finance's request to an Expense Verifier to fact-check a line, and the follow-on referral of a Not Verified finding to the Level 2 Signatory for a merit decision.

- Statuses — New, For Approval, Returned, Approved; Finance: Pending, Receipts Received.

# 21.  Administration & RBAC process flow (v0.6)

This section walks through the Administration and Role-Based Access Control specification (Draft v0.6) as a set of processes: who acts, in what order, and which guardrail applies at each step. Section references () point to the RBAC Module Specification.

Actors

| Actor | Short name | Files own ERF? |
| --- | --- | --- |
| System Administrator | SysAdmin | No (2.1) |
| Signatory Level 1 | L1 | Yes |
| Signatory Level 2 | L2 | Yes |
| Finance Admin | Finance | Yes |
| Expense Verifier (Administrator Department) | Verifier | Yes |
| Employee | Employee | Yes |
| Designated Business Owner (CFO / HR Head) | Owner | Yes, via their Signatory or Finance account |

## Flow 1 — First-time setup

Fresh install, empty database. Six steps, in this order.

| Step | Who | Does what |
| --- | --- | --- |
| 1 | Installer | Creates two System Administrator accounts |
| 2 | System Administrator | Enters departments, expense categories, currency, and sites |
| 3 | System Administrator | Sets the rules: Level 2 threshold, time limits, email and SMS settings |
| 4 | System Administrator | Creates every employee account and assigns the extra roles (L1, L2, Finance, Verifier). The Owner countersigns each extra role |
| 5 | System Administrator | Creates the first Level 2 scope record, because no Level 2 exists yet to do it. The Owner countersigns |
| 6 | Level 2 Signatory | Takes over: assigns Level 1s, sets rates. From here the System Administrator can no longer touch scope or rates |

Flow:  Two SysAdmins → Master data → Rules → People + roles → First L2 scope → L2 takes over

Why two System Administrators: an administrator cannot change their own account (9.7), so a second one must exist.

Why step 5 is special: normally only a Level 2 creates scope. The System Administrator is allowed to do it once, only while no Level 2 covers that area, and the audit marks it as a bootstrap exception (2.4).

Open point: the Owner's own role also needs a countersign, but no Owner exists yet to give it. Suggested: the second System Administrator countersigns that first one, flagged as bootstrap (add to 12.3a).

## Flow 2 — Adding a new user

Two paths. Most new hires take the short one.

### Path A — Ordinary employee (most cases)

- SysAdmin fills in the new-user form (10) and saves.

- The account gets Employee automatically and is active.

- After the cooling period (default 3 days, 9.11), the person can file ERFs.

Done. No approval needed.

### Path B — Employee who also needs a privileged role (L1, L2, Finance, Verifier, SysAdmin)

- SysAdmin creates the account exactly as in Path A.

- SysAdmin adds the extra role. It saves as Pending Activation.

- The Owner (CFO / HR Head) countersigns. The role becomes Active (9.8).

Flow:  SysAdmin creates account → Employee, active → Extra role? → Done → Pending Activation → Owner countersigns → Role active

### Two things the system will refuse

- SysAdmin adding a role to their own account. Always rejected (9.7). Another SysAdmin must do it.

- A forbidden combination (3): SysAdmin with any transacting role, Finance with Signatory, Finance with Verifier. The save is rejected with the reason shown.

Finance can see every new account and role activation in its read-only audit view (9.10).

## Flow 3 — Assigning who signs for whom (Level 2 only)

- Level 2 opens Scope Assignments.

- Picks the signatory, the level (L1 or L2), who they cover (a department, named people, or a department minus some people), and the amount limit.

- Saves. The affected signatories and employees get an email (7).

Flow:  L2 picks signatory + who they cover + limit → Save → Email affected people

Rules the system applies on save

- Every employee must end up with exactly one Level 1. If a person is covered twice, the by-name assignment wins over the by-department one.

- A Level 2 cannot edit their own scope or limit (9.13). The Owner does that.

- ERFs already in progress keep their original signatory (9.3).

## Flow 4 — Setting rates (Level 2 only)

- Level 2 opens Rate Profiles.

- Creates or edits a profile: category, rate type, amount, receipt required, effective date.

- Assigns it to a department, a grade, or a named person.

- Saves. The affected employees and their Level 1 get an email showing old and new values (9.14).

Flow:  L2 sets rate + effective date → Assign to dept / grade / person → Save → Email old vs new

Rules the system applies on save

- Only Level 2 can do this. Everyone else is refused (9.15).

- Nobody can set a rate that applies to themselves (9.12). Level 2's rate is set by the Owner; the Owner's rate is set by Finance.

- Backdating over a period that already has approved ERFs needs an override and a reason.

- An ERF always uses the rate in force on the expense date, so old ERFs never change.

## Flow 5 — An ERF from filing to payment

The normal path has five stops. Most ERFs skip stop 3.

| Stop | Who | What happens | Time limit |
| --- | --- | --- | --- |
| 1. Draft | Employee | Adds expenses and receipts, submits | — |
| 2. Level 1 | L1 Signatory | Approves, returns for correction, or rejects | 3 days |
| 3. Level 2 (only if needed) | L2 Signatory | Same choices as L1 | 3 days |
| 4. Finance | Finance | Checks the physical receipts arrived | 5 days |
| 5. Cleared | Finance | Marks Cleared for Payment, then Paid | — |

Flow:  Draft → Level 1 → Level 2 needed? → Finance → Level 2 → Cleared for Payment

When Level 2 is needed: total is over the threshold, the category is flagged, or the person filing is themselves a signatory.

Side exits

- Returned at Level 1 or 2 → goes back to Draft; employee fixes and resubmits.

- Rejected at Level 1 or 2 → ends.

- Cancelled by the employee → allowed any time before Level 1 approves.

- Receipts missing at Finance → Awaiting Receipts. Finance sends reminders (employee first, then employee plus L1). Once receipts arrive, back to Finance.

- Finance doubts an expense → see Flow 6.

Always true

- The system picks the Level 1 from scope (Flow 3) and the rates from the rate profile (Flow 4) at submission.

- Nobody can approve their own ERF (9.1). A signatory's ERF goes to their own signatory.

- Amounts are locked after Level 1 approves (9.6).

- The employee gets an email at every stop (7).

## Flow 6 — Finance doubts an expense (occasional)

This happens only after the ERF has been approved and is sitting with Finance (9.18).

- Finance flags the doubtful line and writes why. The ERF pauses as Under Verification. The employee is told.

- Someone with the Expense Verifier role (Administrator Department) picks it up and checks the facts: calls the employee, the supplier, checks the booking, whatever fits.

- Verifier records Verified or Not Verified with notes, and hands it back to Finance.

- If Verified, Finance carries on with the receipt check.

- If Not Verified, Finance sends a Query to the Level 2 Signatory with the findings. Level 2 decides: let it through, return it for correction, or reject it.

Flow:  Finance flags a line → Verifier checks facts → Result → Back to Finance → Query to Level 2 → L2 decides

Rules

- The Verifier only looks and reports. They cannot change amounts, approve, or reject (9.17).

- The Verifier cannot check their own ERF or one they approved (9.16).

- Finance never rejects on merit; that decision belongs to Level 2 (9.4).

## Flow 7 — Signatory goes on leave

- Before leaving, the signatory names a delegate and a date range.

- During that range, the delegate approves in their place. Each approval is stamped "by [Delegate] on behalf of [Signatory]."

- When the range ends, approvals return to the original signatory.

Flow:  Signatory names delegate + dates → Delegate approves during range → Range ends, back to signatory

Rules

- The delegate must be the same level or higher.

- If a Level 1 forgot to set a delegate, their Level 2 can assign one.

- Only approving is delegated. Rates and scope stay with the original Level 2.

## Flow 8 — Who can see the audit trail

Every action that matters is written to a log that nobody can edit or delete (9.9): role grants, scope changes, rate changes, approvals, verifications, and every email or SMS sent.

| Who | Sees |
| --- | --- |
| System Administrator | System and user account activity |
| Finance | Everything the System Administrator did, read-only, plus rates and scope |
| Level 2 Signatory | Rates, scope, and verifications within their own scope |
| Level 1 Signatory | Rates and scope within their own scope, read-only |
| Expense Verifier | Their own findings |

Flow:  Every action → Audit log no edit, no delete → Each role sees its own slice

Finance watching the System Administrator is the point (9.10): it is how a made-up employee or a self-granted role would get noticed.

## Guardrail checklist by flow

| Flow | Guardrails that must fire |
| --- | --- |
| 1 First-time setup | 2.4 bootstrap exception, 9.7, 9.8 |
| 2 Adding a user | 3 stacking, 9.7 no self-elevation, 9.8 dual approval, 9.11 cooling period |
| 3 Scope | 2.4 lock 3, 4 one-L1 rule, 9.3 frozen routing, 9.13, 9.14 |
| 4 Rates | 2.4 locks 1–4, 9.2, 9.12, 9.14, 9.15 |
| 5 ERF lifecycle | 9.1 no self-approval, 9.3, 9.5, 9.6 immutable amounts |
| 6 Verification | 9.4 Finance no merit reject, 9.16, 9.17, 9.18 post-approval only |
| 7 Signatory on leave | 8 level rule, entitlement not delegated |
| 8 Audit trail | 9.5, 9.9, 9.10 |

## Open items that affect these flows (12)

- 1b / 3a Who the Owner is, and their alternate. Flows 1, 2, 3, 4, and 6 all depend on this person existing.

- 2 Threshold-driven vs always-on L2 changes the branch in Flow 5.

- 3d Single-admin break-glass affects Flow 2.

- 4 Whether Finance can ever return to Draft affects Flow 6.

- 8 Resigned employee with in-flight ERF affects Flow 5.

- 9b–9e Verifier for Administrator Department's own ERFs, claimant visibility of findings, pool vs designated verifier, verification SLA.